**Standup notes M3**

| Date | Ben | Erik | Jonathan | Jordan |
| --- | --- | --- | --- | --- |
| 10-12 |  |  | - Got MySQL backend running smoothly  - Created automated build script for Ubuntu EC2 deployment |  |
| 10-13 |  |  | - Created Django models for User Profiles, drinks, scores, and sponsor reservations |  |
| 10-14 |  | 10/14 - looked at project, models, tested build script. |  | 10/14 - researched bootstrap integration, updated personal repo |
| 10-16 |  | 10/17 - Little bit of a Django refresher, started looking at reservation page Today - Finish reservation functionality |  | 10/17 - started laying out splashpage TODO in order: finish splash, topnav, user navs, overall theme |
| 10-19 |  |  | - Fixed bug. Account balance model missing a default value |  |
| 10-25 |  | Previous: Milestone 2 cleanup, Today: work on calendar/date sponsor reservation  started on calendar model/form. Today: drink menu page | - Tested Erik’s pull request | split out pages to use base.html, completed topnav. Plan: Work on dynamic user menu Obstacles: fontawesome code not integrating nicely |
| 10-26 |  | -fix calendar reservation date selection  -get drone menu/menu management pushed  -work on ordering a drink option and drink queue for barkeep |  | Completed: Worked on dashboard layout Plan: Research dynamic user menu Obstacles: |
| 10-27 |  |  | Readded sqlite settings so devs can select which database they want to use |  |
| 11-5 |  | Completed: started on drink menu. Today: continue drink menu and manage menu  Completed: got things mostly going on menu/manage menu. Today: work on drink queue for barkeep |  | Completed: Broke out topnav into a separate file, cleaned up base.html Plan: Work on CSS attributes Obstacles: Static files setup in Django |
| 11-6 |  | Completed: Got drink stuff working, just a couple bugs. Today: Iron out all drink functionality. |  | Completed: Worked on Tavern layout Plan: Finish Menu Obstacles: Learning new Bootstrap classes |
| 11-7 |  | Completed: Drink Functionality working great. Today: Work on drink unit testing |  | Moved calendar item to registration page, worked on user authentication in menu Plan: Test dynamic menu Obstacles: Relearn Django unit testing |
| 11-8 |  |  |  | Completed: added leaderboard, font and card CSS Plan: break CSS out into separate file Obstacles: Database issues on my machine |
| 11-9 |  |  | Reviewed Django Documentation for views and templates. Started trying to understand bootstrap | Completed: updated register page Plan: make pages more uniform Obstacles: database issues, haven't tested menu |
| 11-10 |  |  | Completed basic user scorecard implementation.  Also cleaned up repository to not include build files | Completed: Added static CSS and image files, updated documentation Plan: start unit test for dynamic menu Obstacles: Database issue with registration |
| 11-11 |  |  |  | Completed: Brainstormed ideas for page images and background Plan: Update pages to look uniform Obstacles: Time constraints with other classes |
| 11-12 |  | Completed: Did some drink unit testing. Today: Go back and finish up the sponsor reservation request |  | Completed: Researched Django unit testing & how to add default database information Plan: Continue research Obstacles: Refreshing myself with Django |
| 11-13 |  | Complete: Got basic sponsor tournament working. Today: make the sponsor reservation more pretty, add calendar input widget, will also help with getting correct date format entered for form. |  | Completed: Started coding unit test for dynamic navigation Plan: Continue unit testing navigation, start usability testing Obstacles: Learning curve with Django unit testing |
| 11-17 |  |  | Fixed a bunch of display and navigation issues. Got model tests functioning |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |